Project Planning Phase

|  |  |
| --- | --- |
| Date | 22 October 2022 |
| Team ID | PNT2022TMID39604 |
| Project Name | A Gesture Based Tool For Sterile Browsing of Radiology Images |

|  |  |  |  |
| --- | --- | --- | --- |
| SI. NO | MILESTONE | ACTIVITIES | DATE |
| 1 | Preparation Phase | Pre-requisites | 24 Aug 2022 |
| Prior knowledge | 25 Aug 2022 |
| Project Structure | 23 Aug 2022 |
| Project Flow | 23 Aug 2022 |
| Project Objectives | 22 Aug 2022 |
| Registrations | 26 Aug 2022 |
| Environment Set-up | 27 Aug 2022 |
| 2 | Ideation Phase | Literature Survey | 29 Aug 2022-  03 Sept 2022 |
| Empathy Map | 05 Sept 2022–  07 Sept 2022 |
| Problem  Statement | 08 Sept 2022 –  10 Sept 2022 |
| Brainstorming | 12 Sept 2022 –  16 Sept 2022 |
| 3 | Project Design Phase -I | Proposed Solution | 19 Sept 2022 –  23 Sept 2022 |
| Problem Solution Fit | 24 Sept 2022 –  28 Sept 2022 |
| Solution Architecture | 29 Sept 2022 –  01 Oct 2022 |
| 4 | Project Design Phase -II | Customer Journey | 03 Oct 2022 –  08 Oct 2022 |
| Requirement Analysis | 09 Oct 2022 –  11 Oct 2022 |
| Data Flow Diagrams | 12 Oct 2022 –  13 Oct 2022 |
| Technology Architecture | 14 Oct 2022 –  15 Oct 2022 |
| 5 | Project Planning Phase | Milestones & Tasks | 17 Oct 2022 –  18 Oct 2022 |
| Sprint Schedules | 19 Oct 2022-  22 Oct 2022 |
| 6 | Project Development Phase | Sprint-1 | 24 Oct 2022 –  29 Oct 2022 |
| Sprint-2 | 31 Oct 2022 –  05 Nov 2022 |
| Sprint-3 | 07 Nov 2022 –  12 Nov 2022 |
| Sprint-4 | 14 Nov 2022 –  19 Nov 2022 |